Airsoft Draws
Mobile Application - Project Proposal

_________________________________________________________________________________

Project Overview

Development of a mobile application for the client/user side of the existing Airsoft Draws platform. The app will follow the existing website functionality and connect with the existing backend/API.

Scope of Work

| Feature | Included |
| --- | --- |
| Authentication - Login | Login using email and password with secure HTTP-only JWT token session management |
| Authentication - Register | New user account registration with name, email, password & real-time input validation |
| Authentication - Email Verification | Email verification status check, banner alert, and resend verification email link trigger |
| Authentication - Logout | Secure logout action, token clearance, and session teardown |
| Authentication - Password Reset | Forgot password email request and reset password via mobile deep-linking |
| Authentication - Biometrics | Face ID / Touch ID / Fingerprint quick biometric authentication for returning users |
| Authentication - Session Storage | Persistent JWT session management & auto-login via flutter_secure_storage (iOS Keychain & Android Keystore) |
| Home - Banner Carousel | Hero banner carousel featuring top high-value draws, featured raffles, and promotions |
| Home - Dynamic Platform Stats | Live counters for Draws Completed, Winning Operators, and Total Won in Prizes |
| Home - Category Filter Pills | Interactive category filter pills (Rifles, Pistols, Tactical Gear, Accessories, All) |
| Home - Live Raffles Feed | Active competitions list view with prize images, ticket prices, progress bars, and countdown timers |
| Home - Verified Host Carousel | Verified host vendor spotlight carousel with rating badges and storefront links |
| Home - Search Bar | Instant autocomplete search bar for finding specific airsoft gear and raffles |
| Home - Filter & Sort Sheet | Price range filter slider (£1-£50+), category filter, and sorting (Ending Soonest, Lowest Ticket Price, Most Popular, Newly Added) |
| Raffle Details - Media Gallery | High-res photo gallery with full-screen pinch-to-zoom & pan controls |
| Raffle Details - Competition Overview | Prize title, full description, RRP value, ticket price (£), tickets sold vs capacity, and live countdown timer (Days:Hours:Mins:Secs) |
| Raffle Details - Instant Win Matrix | Interactive Instant Win table breakdown showing ticket numbers, prize names, RRP values, images, and claimed vs available status |
| Raffle Details - Instant Win Checker | Ticket lookup tool allowing users to enter a ticket number to check if it's an Instant Winner |
| Raffle Details - Host Profile Card | Host info card displaying vendor name, verified shield badge, and link to vendor shop |
| Ticket Purchase - Quantity Selector | Ticket quantity selection with quick preset buttons (+1, +5, +10, +25, MAX) and manual stepper with real-time total calculation |
| Ticket Purchase - Stock Validation | Real-time ticket availability check to prevent purchasing more tickets than remaining stock |
| Ticket Purchase - Stripe Payments | Native 1-click checkout with Apple Pay & Google Pay via Stripe Mobile SDK |
| Ticket Purchase - Card Payments | Secure Credit / Debit card checkout sheet & Cashflows web fallback |
| Ticket Purchase - Instant Win Alert | Post-purchase celebration screen showing assigned ticket numbers and immediate gold alert modal if an instant win prize is matched |
| My Tickets - Digital Ticket Wallet | Digital ticket wallet grouped by Active and Past competitions |
| My Tickets - Assigned Ticket Numbers | Grid and list view displaying exact assigned ticket numbers (e.g. #0042, #0108) |
| My Tickets - Instant Win Indicators | Bright tactical green/gold badges displayed on winning instant tickets |
| My Tickets - Search & Copy | Search tickets by competition name or ticket number with copy-to-clipboard functionality |
| My Competitions - Active Entries | List of active competition entries with live draw countdown timers |
| My Competitions - Draw Reminders | One-tap push notification reminder toggle (bell icon to set alert 15 mins before draw end) |
| My Competitions - Ended & Won | History of concluded draws and winner cards with draw verification proof |
| Winners & Prizes - Won Prizes Gallery | Gallery of all prizes won by the user (Main Draw Wins + Instant Wins) |
| Winners & Prizes - Delivery Address | Shipping address confirmation and contact phone number verification form |
| Winners & Prizes - Delivery Tracking | Real-time delivery progress stepper (Pending Verification ➔ Processing ➔ Shipped ➔ Delivered) |
| Winners & Prizes - Courier Details | Courier details (DPD, Royal Mail, EVRi) with clickable tracking link |
| Transactions - Purchase History | Complete transaction ledger showing payment date, transaction ID, raffle name, ticket count, and total paid (£) |
| Transactions - Digital Receipts | Digital receipt breakdown modal and downloadable PDF receipt functionality |
| Profile - Personal Details | Edit First Name, Last Name, phone number, shipping address, city, and postcode |
| Profile - Avatar Upload | Profile picture upload with camera/gallery picker and image cropper |
| Profile - Account & Security | Change password, notification preference toggles, dark/tactical theme toggle, and Apple-compliant Account Deletion |
| Notifications - Push Notifications | Firebase Cloud Messaging (FCM) & Apple Push Notifications (APNs) for ticket receipts, instant win alerts, draw reminders, winner announcements, and shipment updates |

UI/UX Design - Figma

Mobile UI/UX design will be prepared in Figma based on the existing website’s branding and user experience (Dark tactical theme #0a0b08, Tactical Green accents #8CB34A, clean mobile layout).

Technical Implementation

Flutter mobile application for Android and iOS, integrated with the existing backend/API. The existing API and backend are assumed to be available and functional.

Estimated Timeline

Approximately 4 - 6 weeks, depending on API readiness, feedback, testing and approval cycles.

| Phase | Milestones & Key Deliverables | Timeline |
| --- | --- | --- |
| Phase 1 | UI/UX Mobile Design in Figma & Flutter Framework Architecture Setup | Week 1 |
| Phase 2 | Authentication, Biometrics, Home Dashboard & Live Raffles Feed Integration | Week 2 |
| Phase 3 | Raffle Details, Instant Win Matrix & Stripe / Apple Pay / Google Pay Checkout | Week 3 |
| Phase 4 | Digital Ticket Wallet, My Wins & Real-Time Delivery Tracking Stepper | Week 4 |
| Phase 5 | Push Notification Engine (FCM/APNs), Profile Editing & End-to-End QA Testing | Week 5 |
| Phase 6 | Apple App Store & Google Play Store Publishing & Final Delivery | Week 6 |